# Project Milestones

| First Semester | Tentative Dates |
| --- | --- |
| 1st Term | 5/02/07 – 30/02/07 |
| Submit research proposal | 5/03/07 |
| Prepare for first project presentation | 6/03/07 – 13/03/07 |
| Design and implement project website | 6/03/07 - 9/03/07 |
| In-depth familiarization of UNAM network | 14/03/07 – 16/04/07 |
| 2nd Term | 16/04/07 – 22/06/07 |
| Read material related to the topic | 16/04/07 – 30/04/07 |
| Prepare literature review | 21/03/07 - 28/05/07 |
| Start UNAM implementation phase of VoIP | 01/05/07 – 20/07/07 |
| Submit literature survey and plan of action | 28/06/07 |
| Second Semester |  |
| 3rd Term | 23/07/07 – 7/09/07 |
| Project presentation | 23/07/07 – 3/07/07 |
| Test data connectivity between RU and UNAM | 23/07/07 – 15/07/07 |
| Test VoIP link and troubleshoot | 23/07/07 – 15/08/07 |
| Design poster presentation | 13/08/07 - 20/08/07 |
| Present project poster | 20/08/07 |
| Test live video | 20/08/07 – 7/09/07 |
| 4th Term | 17/09/07 - 29/11/07 |
| Submit draft of project paper/thesis outline | 17/09/07 |
| Submit final draft of project paper/poster/thesis structure | 24/09/07 |
| Submit chapter 1 of project paper | 1/10/07 |
| Prepare final project presentation | 22/10/07 - 29/10/07 |
| Project presentation | 29/10/07 – 02/10/07 |
| Final project write up | 1/11/07 – 5/11/07 |
| Project submission | 5/11/07 |